REHAB CONSULTANTS PVT. LTD.

INVESTIGATION   EVALUATION   PLANNING   DESIGN  REHABILITATION

OF

CIVIL ENGINEERING STRUCTURES

1/13, Kamla Bhavan,  Opp. Garware, Swamy Nintyanand Road, ANDHERI (E), Mumbai 400 069.

Phone :  3243 1277 , 2683 8755

TENDER

FOR

REHABILITATION OF LIBRARY BUILDING AT ICT

AT

MATUNGA, MUMBAI 400 019

TECHNICAL BID

REHAB CONSULTANTS PVT. LTD.

INVESTIGATION   EVALUATION   PLANNING   DESIGN   REHABILITATION

OF

CIVIL ENGINEERING STRUCTURES

1/13, Kamla Bhavan,  Opp. Garware, Swamy Nintyanand Road,, Andheri (E), Mumbai 400 069.

Phone :  3243 1277

PREAMBLE

LIBRARY BUILDING AT ICT ( Ground + 2 storied  building ) is situated at Matunga, Mumbai.

Prequalification:

Tenderer should have completed similar work of 80 lakh (Eighty Lacs Only ) and above, minimum of 3 jobs in last two years.

Tenderer shall submit Earnest Money Deposit in a separate envelop along with the “Letter of Submitting the Tender” that is provided along with the tender document. Tenders without Earnest Money Deposit shall be rejected.

Tenderer shall submit Technical and Financial Bid in two separate envelops provided along with the tender.

Technical bid shall be opened first. If technical bid is found to be acceptable only then financial bid shall be considered.

The rehabilitation scheme of the building provides the following items :

- Repairs to external and internal reinforced concrete members.

- Replacement of internal and external damaged plaster in patch.

- Waterproofing of chajjas, terrace etc.

- Plumbing and Sanitary items.

- Painting.

( Will be executed after 6 months after plastering )

- Other incidental works.

It is proposed to jacket, recast and use polymer modified concrete for repairs to R.C. members. The system proposed is based on building chemicals manufactured by Krishna Conchem  Chemicals. However, the tenderers may quote for any other alternative system of their choice. The alternative system may be accepted with proper approval of consultants.

The contractors are bound to execute any additional work of similar nature at the rates approved by the consultants. Similarly Consultant / Client depending upon the circumstances, may decrease the scope of work in which case the cost of items decreased shall be deducted at the rate approved by the consultants. In either case the contractor will not be entitled for any damages or compensations, for any amount of variations in quantities. Only the quantities of work actually executed shall be paid at the rates approved by the consultants.

...cont

PREAMBLE

Repair Schedule (cont..)

Repair Schedule : The tender shall be accompanied by a repair schedule prepared by the tenderer. Condition Survey Report and work scheme along with drawings and typical detailing sketches, draft, article of agreement, general conditions of contract are available in the consultant’s office for study before quoting. The tenderers may discuss the specifications with the consultants, if they desire to do so. The general conditions of contract and articles of agreement will form a part of the contract. The tenderers should study the general and particular conditions of contract. They should visit the site and get themselves acquainted with the location and the site conditions under which they have to work. Site visits can be organized on 2nd June and 3rd June  between 11.00  am  and 4.00 pm. The interested parties should meet Prof. Deshmukh at General Engineering Department. Tenderers attention is drawn to the relevant appendix, general conditions and particular conditions of contract. However, if there is any variance with the terms & conditions, then appendix & particular conditions of contract will supersede general conditions of contract.

The quality control shall be vigorously enforced. The tenderers should familiarize themselves with the working drawings and detailing sketches available at consultant’s office. Any doubts / discrepancies regarding the same shall be referred to the consultants, prior to quoting.

Weightage will be given to a balance tender, qualifications and experience of the contractor, and man power with him to carry out the job successfully. A licensed and well experienced agency must be employed for Plumbing and Sanitary work with prior approval of the consultant.

The bill of quantities is a fair estimate of the proposed work. However, the items, the quantities etc. are likely to vary. The tender being an item rate tender, the work actually executed and approved shall be paid. Rates quoted in the tender shall be used as a basis for the payment of the items executed as per the specifications mentioned in the tender. Rates for extra items similar to tender items will be derived from relevant tender items. While executing extra items which are not similar to the tender items contractor has to submit the rate analysis prior to the execution and its rate shall be decided on the basis of the rate analysis submitted by the contractor and approved by the owner/consultant allowing 20% for (profit + supervision + overheads).

LIBRARY BUILDING AT ICT

Rehabilitation of LIBRARY BUILDING at ICT at Matunga, Mumbai 400 019.

Tender Documents

A.	Preamble, Prequalification Criteria, Tender notice

B.	Letter Submitting Tender (Draft)

C. 	Technical Bid

1. Articles of Agreement

2. Appendices

i.	Appendix A

ii.	Appendix B

iii.	Appendix C

3. Conditions of Contract

i.	Particular Conditions of Contract

ii.	General Conditions of Contract

D. 	Financial Bid

1. Specification of Materials

2.  Specifications of Items

3.  Bill of Quantities and Rates

REHAB CONSULTANTS PVT. LTD.					    May 22, 2010

1/13, Kamla Bhavan,  Opp. Garwre, Swamy Nintyanand Road, Andheri (E),

Mumbai 400 069.  Phone :  3243 1277, 2683 8755

TENDER FOR REHABILITATION OF THE LIBRARY BUILDING AT ICT ” AT MATUNGA, MUMBAI 400 019

TENDER NOTICE

Sealed Item Rate Tenders are invited from contractors of repute, well established in the line, having  adequate resources and experience in execution of similar works of comparable magnitude, for the following works :

| Name and Nature of Works | : | Rehabilitation of G + 2 storied Rcc Building |
| --- | --- | --- |
| Cost of Blank Tender Form | : | Rs.5,000/- in Cheque, non refundable. |
| Last Date of Issue of Blank Tender Form | : | June 2, 2010. |
| Last Date of Submission of Tender | : | Unto 5 pm on June 5, 2010. |
| Validity of the Tender from the Date of Submission | : | Three months. |
| Period of Completion of the Work | : | 10 Months |
| ( Excluding painting & premises ) |  |  |
| Earnest Money Deposit | : | Rs. 50,000/- by D.D. in favour of Director, ICT |
| Blank Tender Forms are available at |  |  |
| WebSite www.udct.org |  |  |

The Tender shall be submitted to :

Director, ICT,

Matunga, Mumbai 400 019.

The owners / consultants are not bound to accept the lowest or any tender and they reserve the right to accept / reject any tender in full or in parts, without assigning any reasons.

for REHAB CONSULTANTS PVT. LTD.

Milind V. Chindarkar

Director

Letter Submitting the Tender

From	:

To	:  	Director, ICT,

Matunga, Mumbai 400 019.

Subject: 	Rehabilitation of the “ LIBRARY BUILDING AT ICT”, at Matunga, Mumbai.

Dear Sirs,

We refer to your letter dated May 22, 2010, calling tenders for the proposed Rehabilitation job.

We have examined the draft agreement, Conditions of Contract, Specifications of Materials & Items, Appendices and the Bill of Quantities. We have studied the drawings showing the distress areas, and sketches showing the repair procedure. We have visited and examined the site of proposed work and we have acquired the requisite information needed to execute and proposed work. We have acquainted ourselves with the conditions under which the work and its distribution in the building. We have examined the involvement of men, machinery, equipment, tools and tackle and facilities required for executing the work.

We hereby deposit with the ICT, Earnest Money of Rs. 50,000/- and we do hereby agree that this sum shall be forfeited to ICT, in the event we fail to take up the work, if called upon to do so. Earnest Money of tenderers , to whom not given the contract will be refunded.

If our tender is accepted, we agree :

1.	To deposit with the ICT, at the time of signing the contract document, an additional sum, which with Earnest Money tendered herewith, shall make a total Security Deposit of 2.5% of the Contract Price, as a guarantee for due and proper performance of the contract.

2.	To allow a deduction of  5.0% of the value of work executed, as Retention money from our interim bills.

3.	To undertake to complete and deliver the work as detailed in the Specifications and the Bill of Quantities. We also agree to abide by all terms and conditions stipulated in the tender document.

Tenderers Signature.					SEAL, ADDRESS AND DATE

Details of the D.D.    :

Name of the Bank 	:

D.D. no.		:

Date			:

ARTICLES OF AGREEMENT ( On Rs.200 stamp paper )

made the 		day of

between 	:

Director, ICT,

Matunga, Mumbai 400 019.

(hereinafter called “the Owner”) of the one part and

(whose registered office is situated at)

(hereinafter called “the Contractor”) of the other part.

WHEREAS the Owner is desirous of carrying out

Rehabilitation of the “ LIBRARY BUILDING AT ICT”, at Matunga, Mumbai.

(hereinafter called “the Work)

and has caused Drawings and Bills of Quantities showing and describing the work to be done to be prepared by or under the direction of  Owner’s Consultants, namely

M/s. Rehab Consultant Pvt. Ltd.

1/13, Kamla Bhavan,  Opp. Garwre,

Swamy Nintyanand Road, Andheri (E),

Mumbai 400 069. Phone :  3243 1277

AND WHEREAS the Contractor has supplied the Owner with a fully priced copy of the said Bills of Quantities (which copy is hereinafter referred to as “The Contract Bills”).

AND WHEREAS the said Drawings (hereinafter referred to as “the Contract Drawing”) and the Contract Bills have been signed by or on behalf of the parties hereto :

AND WHEREAS the Contractor has deposited 						against security deposit, as per tender conditions with the Owner towards the Security deposit.

NOW IT IS HEREBY AGREED AS FOLLOWS :-

1.	For the consideration hereinafter mentioned the Contractor will upon and subject to the Conditions annexed carry out and complete the Work shown upon the Contract Drawings as described by or referred to in the Contract Bill and in the said Condition.

2. 	In the event of quantity of any item is expected to exceed the prescribed quantity, then the prior permission from the Owner will be taken by the contractor. This applies to extra or new items  as well.

3. 	The contractor shall interact with committee members only in respect of the  execution 	of  work and shall not deal directly with any members of the Owner.

4.	The Owner will pay the Contractor sum of 	 			only

(hereinafter referred to as “the Contract Sum”) or such other sum as shall become payable hereunder at the times and in the manner specified in the said Conditions.

5.	The terms “the Contractor in the said Conditions” shall mean the said

or in the event of his death or ceasing to be the Contractor for the purpose of this Contract, such other person as the Owner shall nominate for that purpose, not being a person/contractor to whom the Consultant shall object for reasons considered to be sufficient by an arbitrator appointed in accordance with the said Conditions. Provided always that person/contractor subsequently appointed to be the Contractor under this Contract shall regard the opinion or decision or approval or instruction given or expressed by the Consultant for the time being. The legitimate dues of the previous contractor shall be settled before the new contractor is appointed.

6.	The terms “the Consultants in the said Conditions” shall mean the said

M/s. Rehab Consultants Pvt. Ltd.

1/13, Kamla Bhavan,  Opp. Garwre,

Swamy Nintyanand Road,  Andheri (E),

Mumbai 400 069. Phone :  3243 1277

or in the event of his death or ceasing to be the Consultants for the purpose of this Contract, such other person as the Owner shall nominate for that purpose, not being a person to whom the Contractor shall object for reasons considered to be sufficient by an arbitrator appointed in accordance with the said Conditions. Provided always that no person subsequently appointed to be the Consultant under this Contract shall be entitled to disregard or overrule any certificate or opinion or decision or approval or instruction given or expressed by the Consultant for the time being.

7.	The said Conditions and appendix thereto shall be read and construed as forming part of this Agreement, and the parties hereto shall respectively abide by, submit themselves to the Conditions and perform the agreements on their parts respectively in such Conditions contained.

AS WITNESS the hands of the said Parties.

Signed by the said

In the presence of 									Owner

Witness

Name 		:

Address	:

Signed by the said

In the presence of 									Contractor

Witness

Name		:

Address	:

APPENDIX A

Date of Commencement					July 8, 2010

Date of Completion						May 7, 2011

( Excluding painting  )

Security Deposit						2.5 % of contract value.

( Bank Guarantee Acceptable )

( To be released after virtual completion )

Retention Percentage						5.0 % from each bill

Defects Liability Period					12 Months from certified 									completion.

Retention during Defects Liability Period			3.0% of contract value.

Period of Final Measurement & Valuation			4 Weeks

Value of Work for Interim Certificate			Rs. 4,00,000/-

Liquidated Damages 						Rs. 1000/- per day, Max. up to 2 % 								of Contract Value

APPENDIX B

DETAILS OF EXPERIENCE

Tenderer shall give information of similar work of worth 50 Lac and above minimum 3 jobs done during the past three years, in the proforma given below:

| Sr. No. | Full particulars of similar work carried out by Tenderer | Value of Contract | Period during which the work was completed | Name and Address of Client |
| --- | --- | --- | --- | --- |
| 1. | 2. | 3. | 4. | 5. |

I/We hereby certify that the above information is correct to the best of may belief and knowledge.

SIGNATURE 		:

DESIGNATION	:

COMPANY		:

DATE			:

COMPANY SEAL

APPENDIX C

SCHEDULE OF MACHINERY AND EQUIPMENT

The Tenderer shall furnish the list of machinery and equipment that he has in his possession and which he proposed to bring to the site, in case the contract is awarded to him.

| Sr. No. | Type & Description of Machinery & Equipment | Numbers the Tenderer has in his possession | Numbers he confirms to bring on to site. |
| --- | --- | --- | --- |
| 1. | 2. | 3. | 4. |

I / We hereby confirm the quantity and type of tools.

SIGNATURE		:

DESIGNATION	:

COMPANY		:

DATE			:

COMPANY SEAL

REHAB CONSULTANTS PVT. LTD.

INVESTIGATION   EVALUATION   PLANNING   DESIGN  REHABILITATION

OF

CIVIL ENGINEERING STRUCTURES

1/13, Kamla Bhavan,  Opp. Garware, Swamy Nintyanand Road, ANDHERI (E), Mumbai 400 069.

Phone :  3243 1277 , 2683 8755

TENDER

FOR

REHABILITATION OF  LIBRARY BUILDING AT ICT

AT

MATUNGA, MUMBAI 400 019

FINANCIAL BID